## Milestone 1 — Local folder-based RAG core (document ingestion & retrieval)

### Scope (what is done)

- Local RAG system running on your machine.

- Folder-based corpus organization:

  - Each folder represents a semantic category (e.g., papers by topic).

  - Each folder is indexed independently via metadata or namespace isolation.

- PDF ingestion pipeline:

  - Text extraction from PDFs.

  - Preservation of document structure (page numbers, sections when available).

- Chunking strategy optimized for research papers (not generic fixed-size chunks).

- Vector indexing with metadata:

  - folder_id

  - document_id

  - page_number

  - chunk_type (text)

- Retrieval restricted to user-selected folder(s).

- Question answering with citations (document + page).

### Deliverables

- Technical report (PDF or Markdown) describing:

  - System architecture

  - Folder-based indexing logic

  - Chunking strategy

  - Embedding model and vector store choice

- Source code files, including:

  - Python ingestion scripts

  - Indexing and retrieval modules

  - Configuration files

- Local runnable system that can answer questions from selected folders with citations.

## Milestone 2 — Tables, figures, and structured data handling

### Scope (what is done)

- Table extraction from PDFs:

  - Tables parsed into structured formats (Markdown and CSV or JSON).

  - Tables indexed separately from narrative text.

- Figure handling:

  - Figure captions extracted and indexed.

  - Figures linked to document, page, and figure ID.

- Multi-modal document representation:

  - Separate embeddings for text chunks and tables.

- Query handling:

  - Questions targeting tables or figures retrieve structured content.

  - Answers reference specific tables or figures explicitly.

- Citation fidelity:

  - Page number and table or figure identifier included in outputs.

### Deliverables

- Technical report detailing:

  - Table and figure extraction pipeline

  - Data schemas used for structured content

  - Retrieval logic for mixed content types

- Source code files, including:

  - Table extraction and parsing scripts

  - Structured indexing modules

  - Updated retrieval logic

- Example outputs showing:

  - Table-based answers

  - Figure-based answers with citations

## Milestone 3 — Multi-model support and comparative evaluation

### Scope (what is done)

- Integration of three model backends:

  - OpenAI API model

  - Local open-source model (e.g., LLaMA-based)

  - NVIDIA-supported model

- Unified inference interface:

  - Same retrieval results passed to different models.

- Model selection mechanism:

  - User can choose model at query time.

- Evaluation framework:

  - Fixed evaluation question set across folders.

  - Comparison of answer quality, grounding, citation correctness, and latency.

- Local inference for non-API models.

### Deliverables

- Evaluation report documenting:

  - Models used and configuration

  - Comparison methodology

  - Quantitative and qualitative results

- Source code files, including:

  - Model adapters

  - Evaluation scripts

  - Configuration for local vs API inference

- Working system where the same query can be run across all three models.

## Milestone 4 — Custom ChatGPT-like UI (local-first, web-ready)

### Scope (what is done)

- Custom conversational UI (local deployment):

  - Chat interface similar to ChatGPT

  - Conversation memory

  - Folder selector

  - Model selector

- Source transparency:

  - Citations displayed per response

  - Ability to inspect retrieved chunks, tables, and figures

- Backend–frontend separation:

  - API-based backend enabling future web deployment.

- System hardening:

  - Code cleanup

  - Reproducible environment setup

  - Clear execution instructions

### Deliverables

- Final system documentation describing:

  - End-to-end system architecture

  - UI–backend interaction

  - Deployment instructions (local)

- Complete source repository, including:

  - Backend (RAG engine)

  - Frontend UI code

  - Environment and dependency files

- Runnable local application that provides ChatGPT-like interaction over folder-based research corpora.

## Technical Note — Conditions Required for a “Great” RAG System

The milestones above are sufficient to build a high-quality RAG system, provided the following non-negotiable technical conditions are met during implementation. These items define the minimum bar for the system to be considered meaningfully better than generic ChatGPT for research papers and technical documents.

### 1. Retrieval quality requirements

- Folder scoping must be strict and reliable. Queries should not retrieve content from non-selected folders unless explicitly enabled.

- Hybrid retrieval is required:

  - Dense vector retrieval for semantic matching.

  - Sparse keyword-based retrieval (e.g., BM25) to preserve technical terms, symbols, and references common in academic papers.

- A reranking stage (e.g., cross-encoder or equivalent) must be applied to improve relevance beyond raw vector similarity.

### 2. Document understanding beyond plain text

- PDF parsing must preserve:

  - Page numbers

  - Section boundaries when available

  - Stable document identifiers

- Tables must be treated as first-class data objects, not embedded text:

  - Extracted into structured formats (CSV, JSON, or Markdown).

  - Indexed separately from narrative text.

  - Retrievable directly when a query targets quantitative or tabular information.

- Figures must be indexed via captions and metadata:

  - Figure identifiers and page numbers preserved.

  - Optional OCR for embedded text when required.

### 3. Grounded outputs and citations

- Every answer must include explicit citations:

  - Document name

  - Page number

  - Table or figure identifier when applicable

- Answers without retrievable supporting context should be flagged or handled conservatively to avoid hallucination.

### 4. Multi-model comparison must be controlled

- OpenAI API, local LLaMA-based models, and NVIDIA-supported models must:

  - Receive the same retrieved context for fair comparison.

  - Be evaluated on identical question sets.

- Comparison criteria must include:

  - Answer correctness and completeness

  - Citation accuracy

  - Latency

  - Resource usage (local vs API)

### 5. Evaluation is mandatory

- A fixed evaluation set must be defined per folder/category.

- Evaluation must measure:

  - Retrieval relevance

  - Citation correctness

  - Answer grounding

  - Failure cases (missing data, poor parsing, ambiguous questions)

- Claims of “better than ChatGPT” are only valid within the scoped corpus and must be supported by this evaluation.

### 6. System robustness and scalability

- Incremental indexing must be supported:

  - Adding new files or folders must not require full re-indexing.

- The system must handle:

  - Large folders (hundreds of PDFs)

  - Imperfect or scanned PDFs

  - Mixed document types without crashing or corrupting indexes.